Project Charter Document

Project Name:	Coal Price Forcasting

Industry:           	Manufacturing Industry

Department:	Finance Department

Product/Process:	Machine Learning

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| Anipireddy Pavan Kumar | Data Scientist |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 25/04/2025 | Anipireddy Pavan Kumar | Document created |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	4

4	PROJECT SCOPE	4

4.1	Project Deliverables	4

4.2	Deliverables Out of Scope	4

4.3	Project Duration (start date: 15/09/2021 End date: 05/10/2021)	4

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues – Fill it as and how project progresses.	5

5.3	Project Risks – Identify if there are any risks that you foresee.	6

6	PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.	6

7	APPROVALS	6

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates, work plan, and budget. In addition, it serves as a contract between the Project Team and the Project Sponsors, stating what will be delivered according to the budget, time constraints, risks, resources, and standards agreed upon for the project.

# PROJECT EXECUTIVE SUMMARY

- Business Problem :-Now a days coal is bought as needed instead of predicting the coal price in advance. This sometimes leads to higher costs for purchasing coal, whicis important raw material for making the steal.

- Business Objective:- Maximize the cost savings and profitability.

- Business Constraint:- Minimize the impact of price volatility on production costs.

- Success Criteria:

  - ML Success Criteria:-Achieve an accuracy of at least 90%.

  - Business Learning Success Criteria:-Achieving a 10% increase profit margins through optimized procurement and pricing strategies.

  - Economic Success Criteria:-Generating  a 20% increase in revenue from coal and iron sales with in the first year of implementation.

- Data Collection: First years of historical coal price (2020 - 2024)

- Scope: Finance department of the Manufacturing industry.

- Assumptions:  Data will be provided by manufacturing industry that data is coal prices.

- Risks: E.g., Required data might not be available; Server connectivity might be weak, etc.

- Costs: Project cost – You can do assumptions by putting [number of hours * number of human resources (cadre wise) * hourly cost]=> 480 hrs.

- Timeline: High level timeline of the project.  [Project will be for 20 to 25 days.]

- Approach: Data Analytics Project Management Methodology

# PROJECT OVERVIEW

This project aims to forecast coal prices using historical data from 2020 to 2024. By leveraging a combination of Machine Learning, Deep Learning, and Time Series models, we seek to predict future coal prices with high accuracy. The project involves data analysis, cleaning, feature engineering, model training, evaluation, and deployment to provide actionable insights and forecasts for stakeholders.

- Key Tools and Technologies Used:

- Python: The primary programming language for data analysis, model building, and deployment.

- SQL: Used for data storage and manipulation, including importing and querying historical coal price data.

- Excel: Utilized for initial data analysis and cleaning, particularly for exploratory data analysis (EDA).

- Machine Learning Models: Various regression models such as Linear Regression, Random Forest, XGBoost, Support Vector Regression (SVR), and Gradient Boosting were implemented to forecast coal prices.

- Deep Learning Models: Advanced models such as LSTM (Long Short-Term Memory), GRU (Gated Recurrent Units), Bidirectional LSTM, and CNN-GRU were employed to capture complex patterns in the time-series data.

- Time Series Models: ARIMA (AutoRegressive Integrated Moving Average) and SARIMA (Seasonal ARIMA) models were also implemented to forecast coal prices based on temporal trends.

- Streamlit: Used for deploying the machine learning and deep learning models through an interactive web-based application.

- Power BI: A visualization tool used for creating dynamic dashboards to present the results of the forecasting models, allowing stakeholders to interact with the predictions and make informed decisions.

# PROJECT SCOPE

Data Preprocessing: Import and clean historical coal price data (2020-2024), handle missing values, outliers, and engineer features like temporal and lag-based variables.

Model Building: Build and train various forecasting models using Machine Learning (Linear Regression, Random Forest, XGBoost, etc.), Deep Learning (LSTM, GRU, etc.), and Time Series (ARIMA, SARIMA) methods.

Model Evaluation: Assess model performance using metrics such as R², RMSE, MAPE, and MAE, and select the best model for deployment.

Deployment: Deploy the selected model using Streamlit to create an interactive web app for coal price prediction.

Visualization: Create interactive dashboards in Power BI to visualize coal price forecasts, trends, and model comparisons for stakeholders.

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation |
| - EDA and Descriptive Analytics | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2— Insights documentation |
| - Show case and review, Final Presentation and documentation, Handover and KT. | - Deliverable3.1 – show case and review. - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT |

## Deliverables Out of Scope

- Real time data integration

- Advanced model Development

- Complex business analytics

- Long term model optimization.

## Project Duration (start date: 28/03/2024 End date: 25/04/2025)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | [28/03/2025] - [29/03/2025] | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation | [High] |
| - EDA and Descriptive Analytics >>Model Building And Evaluation | [30/03/2025] - [02/04/2025] [09/04/2025] - [19/04/2025] | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2—Data preprocessing - Deliverable 2.2--- Insights documentation >Deliverable 3.1—Build the Traditional Models , ML models , Deep learning models. >Deliverable 3.2 – Model evaluation find the best models >Deliverable 3.3 -- Dashboard | [High] [High] |
| - Show case and review, Final Presentation and documentation, Handover and KT. | [20/04/2025] - [25/04/2025] | - Deliverable3.1 – show case and review - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT | [Medium] |

# PROJECT CONDITIONS

## Project Assumptions

- Data will be extracted from public sources

- Client provided data is mapped into the project.

- A dataset will be prepared and shared by 360 digitmg for further analysis.

>Dashboards and insights

- Dashboards are essential for visualizing the data and results.

- Insights derived from the data will be an important deliverable.

## Project Issues – N/A

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 | 09/04/2024 | High | AnipireddyPavan Kumar | Faced issue while testing models | The code has been executed and evaluated the accuracy. |
| 2 |  |  |  |  |  |

## Project Risks – Identify if there are any risks that you foresee.

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Data Quality Issues | [High/Medium/Low] | Anipireddy Pavan Kumar | Data Cleaning Procedures, Data validation. |
| 2 | Minor data Inconsistencies | [High/Medium/Low] |  | Data Preprocessing and Standardization. |

# PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.

| Project | Description |
| --- | --- |
| [ |  |

# APPROVALS

Prepared by	_Anipireddy Pavan Kumar_

Project Manager

Approved by	_ Praveen Kumar Burra_

Project Sponsor

__________________________________

Executive Sponsor

__________________________________

Client Sponsor